**\* Test Plan – Demo Web Shop**

**Test Plan ID**: TP-001

**Version**: 1.0

**Prepared By**: Afrid Pathan

**Date**: 05-08-2025

**1. Introduction**

This document outlines the test plan for validating the core features of Demo Web Shop.

# 2. Features to be Tested

* User Registration/Login
* Product Search & Navigation
* Cart Functionality
* Checkout and Order Placement
* Order Confirmation
* Newsletter Signup

**3. Test Strategy Reference**

Refer to "Demo Web Shop – Test Strategy v1.0"

# 4. Testing Approach

* Black-box functional testing
* Test cases derived from user stories (Agile) or requirements (Waterfall)
* Automated regression suite for cart and checkout

# 5. Pass/Fail Criteria

* Test Case Passed: Expected output matches actual
* Fail: Deviation from expected behavior

# 6. Suspension Criteria

* Major system instability
* Environment not accessible for >4 hours

# 7. Test Deliverables

* Test Cases
* Execution Logs - Defect Reports
* Sprint QA Report / Final QA Sign-off

# 8. Schedule

| Phase | Start Date | End Date |

| Test Planning | Aug 5, 2025| Aug 6, 2025 |

| Test Case Design | Aug 7, 2025| Aug 10, 2025 |

| Test Execution | Aug 11, 2025| Aug 15, 2025 |

| Closure & Reporting | Aug 16, 2025| Aug 17, 2025 |

# 9. Resources

| Name | Role |

|--------------|-------------|

| Tester 1 | QA Lead |

| Tester 2 | Test Analyst|

# 10. Risks

* Site downtime
* Test data resets by developers

# 11. Approvals

| Role | Name | Date |

| QA Lead | Tester 1 | Aug 5, 2025 |

| Project Manager | Tester 2 | Aug 5, 2025 |